## Slide 1
DAB301 Project Management Analytics
Project Title : APEX LEGEND MOBILE
Group 06 - Section 002
SMIT RANA - 792056
NIREN PATEL - 794177
HARSH PATEL - 791820
RUCHIT PATEL - 789968
SACHIN CHAUDHARY - 792544

## Slide 2: Agenda
Initiation
Planning
Execution
Monitor and Control
Closing
Questions

## Slide 3: Initiation
Define Project Goals
Create a Business Case
Complete Project Charter
Draw up the list of stakeholders

## Slide 4: Initiation (Project Goal)
Not everyone can afford a computer or a gaming console to play games. But players must feel the urge to play those games. World's smartphone user base is expected to reach 6.648 billion by end of this year(2022).
Electronic Arts and Respawn Entertainment have announced plans to release a mobile version of their masterpiece Apex Legends. The approach entails redesigning a PC-compatible game with simplified controls and careful tablet and mobile optimizations.
As a result, the hero shooter game on mobile platform will have a distinct player base. In-game microtransactions can improve gameplay and provide cosmetic upgrades. As a result, the business can find profit.

## Slide 5: Initiation
A stakeholder register is a document that defines who is influenced by a project (individual or group), as well as their effect and impact on the project. It serves different roles for project (sponsor, PM, Project Leads, Developer team and General Public), contacts of roles, category(internal/external), Interest, influence, expectations and common software requirements for showcasing their work.
A business case highlights the justification for initiating the project. The business case combines the requirements, estimated costs, and benefit of the current situation and future vision so that executive management can decide whether to proceed with the project.
A project charter is a crucial document that includes information about the project's constraints, objectives, High level requirements and risk, duration, milestones for project, budget and project manager’s authority levels, etc.

## Slide 6: Initiation
Project Business Case
Project Charter
Stakeholder Register

## Slide 7: Planning
Define Scope
Create a Project Plan
Set a Budget baseline
Define roles and responsibilities

## Slide 8: Planning
Once the initial scope is defined , stake holders are identified and the project is authorized by the sponsors to meet the organization goals, we start planning the scope of the project with progressive elaboration technique which allows to develop project document at more detailed level.
In planning phase, we break down the work in smaller tasks and defined it in Work Breakdown Structure to reduce the size and complexity of a huge project. WBS include type of tasks, description of tasks, Output Deliverables, Responsible Person(s) and deadlines.
Our approach involves redesigning a game (which is playable on a PC) with simplified controls and careful tablet and mobile optimizations.
The project manager coordinates the preparation of a project budget by providing cost estimates for the labor, equipment, and materials costs. The goal of budget and cost document is to keep expenses within the approved budget by estimating, budgeting, and controlling costs.

## Slide 9: Planning
WBS
Cost and Budgeting

## Slide 10: Execution
Allocate and Manage Project Resources for testing
Build the testing procedure
Meet often and fix issues as they rise

## Slide 11: Execution
Project Execution where project team has planned is put into action .
Game testing is performed in execution task which include Alpha testing, Closed beta and Open beta.
Testing is performed to ensure that the game is developed without any glitches and runs smoothly without crashing.
Players test the game for a set period of time and provide early feedback to the development team.

## Slide 12: Monitor and Control
Track effort and Cost
Monitor Project Process
Prevent any chance for disruptions
Define roles and responsibilities

## Slide 13: Monitor and Control
The project management plan is used to monitor activities and guarantee that milestones are reached on time.
The project's budget, schedule, and scope are all closely controlled.
The communication is also watched on to make sure the standards and norms are followed.
Each milestone's deliverable quality is checked to make sure it complies with Electronic Arts requirements.
A change request is frequently made when a client wishes to add to or change the agreed-upon deliverables for a project.

## Slide 14: Monitor and Control
Change Log
Change Request
Resource Work Activities Chart

## Slide 15: Closing
Handover Deliverables
Review Project Deliverables
Get Projects results approved
Document Project Learnings

## Slide 16: Closing
Lesson Learned Register

## Slide 17: Questions

## Slide 18: THANK YOU